Agentic Probation

Product Design Guide

A blueprint for productising and deploying an AI probation-review assistant on real Workday tenants.

CENTRE OF EXCELLENCE FOR AI  ·  WORKING DRAFT  ·  2026-05-08

## 1. Executive summary

Agentic Probation is an AI assistant that sits in Microsoft Teams alongside a customer's Workday tenant, watches the probation lifecycle as it unfolds, nudges managers and employees at six lifecycle beats, and at review time drafts the review pack from real evidence — so the manager isn't starting from a blank template.

This document describes what the production product looks like — architecture, integrations, governance, operating model, and rollout — for customers ready to take it past prototype.

It is not a build log of the demo.

## 2. The problem

Probation reviews fail for predictable, non-performance reasons:

- Goals are set late or never, leaving nothing to review against.

- Feedback is sparse because nobody asks for it until days before the review.

- Line managers run probation reviews three times a year at most — they're never expert at it.

- Workday's standard Probation Review BP renders a blank review pack; the manager spends the day before the review hunting for evidence.

The cost is outcome quality, not admin time. Employees who could have been course-corrected at week 4 end up on extension at week 12. Strong hires don't get the affirming review they earned.

Target outcome: within 12 months of deployment, customers should see (a) goal-set-by-week-2 rates above 90%, (b) probation extensions driven by evidence not by late discovery, and (c) measurable reduction in manager prep time per review.

## 3. Product overview

A Microsoft Teams bot (the Probation Copilot) plus a backend orchestrator that integrates with Workday HCM. The bot operates over six beats per probation:

| Beat | Trigger | Manager action drafted | Employee action drafted |
| --- | --- | --- | --- |
| Week 1 | Probation BP initiated | Goal-setting 1:1 talking points | Welcome + timeline explainer |
| Week 4 | Goals missing or partial | Nudge to employee, draft message | Prompt to request early peer feedback |
| Week 8 | Feedback gap detected | Peer-feedback request draft | Check-in with manager prompt |
| T-30 | 30 days to review | Offer to start review pack | Draft self-assessment from goal updates |
| T-7 | 7 days to review | Deliver draft pack with recommended outcome | Self-assessment submission prompt |
| Review Day | BP at decision step | Write outcome back to Workday, suggest next steps | Transition to post-probation goals or extension plan |

The bot drafts at every step. Sending, posting, and submitting are always human actions.

## 4. Architecture

### 4.1 Components

┌──────────────────┐    ┌──────────────────────┐    ┌──────────────────┐

│  Microsoft Teams │◄──►│  Orchestrator        │◄──►│  Workday tenant  │

│  (Bot Framework) │    │  (stateless workers) │    │  (REST + SOAP)   │

└──────────────────┘    └──────┬───────────────┘    └──────────────────┘

│

┌──────▼───────┐    ┌──────────────────┐

│  LLM gateway │◄──►│  Anthropic API   │

│  (Claude)    │    │  (Sonnet 4.6)    │

└──────┬───────┘    └──────────────────┘

│

┌──────▼───────┐

│  Audit store │

│  (immutable) │

└──────────────┘

### 4.2 Workday integration surface

| Capability | Workday API | Purpose |
| --- | --- | --- |
| Read employee + manager + probation BP state | Get_Workers, Get_Business_Process_Step | Drive lifecycle detection |
| Read goals + progress | Get_Goals (Talent) | Evidence for review pack |
| Read feedback | Anytime Feedback web service | Evidence for review pack |
| Read self-assessment | Reports-as-a-Service (RaaS) over the probation BP | Pull free-text answers |
| Write outcome | Submit_Performance_Review step transition via ISU | Close the loop on Review Day |
| Subscribe to BP events | Workday EIB / Event Subscription | Trigger lifecycle beats |

All Workday calls use a customer-provisioned Integration System User (ISU) with a scoped Security Group. No customer is asked to elevate permissions beyond what's listed.

### 4.3 Data residency and tenancy

- Customer data never trains a model. Anthropic API calls are zero-retention via the no-train flag.

- Per-customer tenant isolation — orchestrator runs in a customer-bound namespace; secrets and event streams are not pooled.

- Region pinning — EU customers run in eu-west, US customers in us-east. Configurable at provisioning.

## 5. Governance & compliance

### 5.1 Decision boundaries

The bot recommends. The human decides. This is not a design preference; it is the position that keeps the product outside GDPR Article 22 (automated decision-making producing legal or similarly significant effects). Specifically:

- The bot can suggest an outcome (Pass / Extend / Fail) with the underlying signals shown.

- The bot never writes that outcome to Workday without the manager confirming inside Teams.

- The bot never sends an external message (peer feedback request, employee nudge, HRBP escalation) without the human pressing Send.

### 5.2 Audit trail

Every recommendation is written to an immutable audit log with:

- The signals it drew from (goal IDs, feedback IDs, self-assessment excerpt hashes).

- The model + prompt version that generated it.

- The human's response (accept / edit / dismiss).

- A 7-year retention by default (matches typical HR record-keeping policy).

This is required for SAR (Subject Access Request) responses and fairness reviews. It is not optional.

### 5.3 Fairness review

The orchestrator runs a quarterly fairness check across the audit log:

- Pass/Extend/Fail recommendation rates by demographic dimensions the customer chooses to expose (gender, ethnicity, age band, working pattern).

- Outliers are surfaced to the customer's HR ethics function — not auto-corrected.

### 5.4 Explainability surface

Every nudge in Teams shows a “Why did I get this?” link that opens the underlying signals. No black boxes shipped to managers.

## 6. Design principles

- Draft, don't send. Composition by AI; transmission by human.

- Person-scoped context. The bot only ever shows a user the items they own in Workday — managers see their reports, employees see themselves. No HR-wide views inside the bot.

- Quiet by default. Six beats, plus dismissals. No “just checking in” messages.

- Workday accuracy over convenience. The product matches how Workday really works (self-assessment lives in the Probation BP, managers don't author goals on behalf of employees, etc.) even when that's less convenient.

- Recommendation, not decision. Always show the underlying signals.

- Customer configures, vendor doesn't decide. Probation length, beat timing, feedback expectations, and outcome categories are all per-customer config.

## 7. Configuration model

Each customer gets a probation profile YAML covering:

probation:

duration_days: 90              # or 180, or country-specific

beats:

- name: week_1

offset_days: 7

- name: week_4

offset_days: 28

# ...

goal_expectations:

must_set_by_day: 14

minimum_count: 3

feedback_expectations:

minimum_peer_responses: 3

request_by_day: 56

outcomes:

- PASS

- EXTEND

- FAIL

hrbp_escalation:

on: [extend, fail]

channel: teams_dm

Defaults exist for UK-, EU-, US-, and APAC-typical setups. Customers override per-region or per-business-unit.

## 8. Deployment & rollout

### 8.1 Prerequisites (customer side)

- Workday tenant with Talent / Performance enabled.

- An ISU with permissions scoped to the integrations in §4.2.

- Microsoft Teams with bot installation rights for the target user population.

- A signed DPA covering employee personal data processing.

### 8.2 Provisioning sequence

- Customer kickoff — confirm probation profile, integration scope, DPA.

- ISU + Security Group provisioning in the customer's Workday tenant.

- Sandbox tenant connection — orchestrator connects to a non-prod Workday and a non-prod Teams.

- Pilot cohort — typically 10–30 managers / 30–100 probationers for 90 days.

- Pilot review — pass/fail decision based on goal-set rates, manager NPS, audit-log inspection.

- Production cutover — same orchestrator, switch credentials.

- Quarterly fairness review begins from Day 1 of production.

### 8.3 Change management

This is HR software touching probation outcomes. Rollout that skips communication will fail.

- Manager training — 30 minutes async + 1 office-hours session.

- Employee comms — what the bot does, what it doesn't, how to opt a 1:1 conversation out of the audit (it can't, but they should know).

- HRBP enablement — they own escalations from the bot; they need to see the audit log.

- Works-council / employee-rep consultation — required in DE, FR, NL and recommended elsewhere.

### 8.4 Success metrics (track from Day 1)

| Metric | Target | Measured by |
| --- | --- | --- |
| Goals set by Day 14 | ≥ 90% | Workday goal records vs. probation start date |
| Peer feedback requests sent by Week 8 | ≥ 80% | Anytime Feedback request count |
| Manager prep time per review | -50% vs. baseline | Manager-reported survey |
| Manager NPS on the bot | ≥ +30 | In-Teams quarterly survey |
| Recommendation acceptance rate | 60–85%* | Audit log |
| Demographic outcome parity | within tolerance | Quarterly fairness review |

*Both extremes are flags. Below 60% means the bot is poorly calibrated; above 85% means managers are rubber-stamping.

## 9. Out of scope (deliberately, for v1)

- Aggregation, digest mode, quiet hours. Six nudges per probationer × 6–12 reports per manager = noise risk. v2 problem.

- Cross-probation analytics dashboard. HRBPs will ask. v2.

- Performance review beyond probation. Annual review is a different shape; don't conflate.

- Auto-execution of any Workday write other than the final outcome. Even the outcome is human-confirmed.

- Integration with non-Workday HCMs. Possible later; not v1.

## 10. Technical risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Workday API throttling on large customers | Event subscription + cache; avoid polling at scale |
| LLM latency degrading Teams UX | Pre-draft at beat trigger, not at Teams open |
| Hallucination in review pack | Citations to source goal/feedback IDs are mandatory in every drafted paragraph |
| Manager treats recommendation as decision | Explicit “Recommendation, not decision” copy + acceptance-rate monitoring |
| Customer's probation BP is heavily customised | Configuration profile (§7) covers structural variance; deeply non-standard customers need scoping call |
| Works council blocks deployment | DPA + audit-log demo + opt-out posture in pre-sales |

## 11. Roadmap

v1 (target Q3 2026) — single-tenant deployments, six beats, Pass/Extend/Fail outcome, audit log, fairness review.

v1.5 — digest mode, quiet hours, HRBP cross-probation view.

v2 — extension lifecycle (running the extended period itself with adjusted beats), annual-review cousin.

v3 — cross-HCM (SuccessFactors, Oracle HCM) by abstracting the Workday integration layer.